| Team ID: | SWTID-2026-2740 |
| --- | --- |
| Project Name: | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Date: | 29-09-2026 |

Communication Plan

Effective communication is essential for a successful project demonstration. This document outlines the communication strategy used within the team and with stakeholders throughout the project lifecycle, including how updates, issues, and feedback were managed.

Communication Strategy

| S.No | Communication Type | Frequency | Channel / Tool | Purpose |
| --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | Microsoft Teams | Align on daily ServiceNow development tasks and milestones |
| 2 | Progress Update | Weekly | Email / Dashboard | Review completed milestones and upcoming configuration goals |
| 3 | Issue / Bug Discussion | As Needed | Slack / WhatsApp | Resolve Flow Designer trigger errors and variable mapping issues |
| 4 | Stakeholder Review | Bi-Weekly | Zoom Meeting | Demonstrate working workflows and gather user feedback |
| 5 | Final Demo Rehearsal | Once | Live Simulation | Practice end-to-end presentation flow and timing |

Communication Challenges & Resolutions

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | Coordination gaps during ServiceNow PDI (Personal Developer Instance) access limitations | Established shared backup developer instances and scheduled rotating access windows. |
| 2 | Ambiguity in Flow trigger mapping criteria for requested items | Conducted targeted technical syncs and reviewed official documentation to correct pill mappings. |
| 3 | Time zone and schedule constraints among team members for live rehearsals | Recorded offline walkthroughs and set fixed evening sync slots for final integration testing. |