| Team ID: | SWTID-2026-2740 |
| --- | --- |
| Project Name: | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Date: | 29-09-2026 |

Scalability & Future Plan

This document outlines how the current project solution can be scaled to handle larger user bases, increased data loads, or extended features in the future. It also captures the team's roadmap for enhancing and evolving the project beyond its current state.

Current System Limitations

| S.No | Limitation | Priority |
| --- | --- | --- |
| 1 | Manual task routing and notifications outside ServiceNow for non-standard hardware requests | Medium |
| 2 | Limited automated multi-tier management approvals for bulk laptop purchases exceeding budget thresholds | High |
| 3 | Absence of real-time inventory stock level verification before catalog submission | Medium |

Scalability Plan

| S.No | Scalability Aspect | Proposed Upgrade / Solution |
| --- | --- | --- |
| 1 | User Load | Scale Flow Designer execution contexts to support simultaneous multi-departmental laptop procurement requests across enterprise branches. |
| 2 | Data Storage | Implement archived table partitioning in ServiceNow for historical RITM and Catalog Task records exceeding 12 months. |
| 3 | Performance | Optimize Flow trigger conditions and asynchronous subflows to minimize transaction response times during peak requisition windows. |
| 4 | Security | Enforce strict domain separation and role-based access controls (RBAC) restricted exclusively to IT hardware fulfillment groups. |

Future Roadmap

| Phase | Planned Feature / Enhancement | Target Timeline | Expected Impact |
| --- | --- | --- | --- |
| Phase 2 | Automated Inventory Stock Level Verification | Q4 2026 | Prevents ordering backordered laptop configurations. |
| Phase 3 | Multi-Tier Approval Matrix based on Cost Centers | Q1 2027 | Streamlines financial sign-offs for high-value orders. |
| Phase 4 | Integration with Asset Management & Auto-Provisioning | Q2 2027 | Reduces manual hardware setup and deployment turnaround time. |