INITIAL PROJECT PLANNING

| Date | 29-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-2740 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start & End Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, and password, and confirming my password. | 2 | High | Team Member 1 | 01-10-2026 to 10-10-2026 |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Team Member 1 | 01-10-2026 to 10-10-2026 |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Team Member 2 | 11-10-2026 to 20-10-2026 |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Team Member 2 | 01-10-2026 to 10-10-2026 |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password. | 1 | High | Team Member 1 | 01-10-2026 to 10-10-2026 |